## Slide 1: Maintenance and Support Project
January 2019
Activity Report
Dragos Dobre, Patrick Delcroix, Kamil Madej

## Slide 2: January activities
Support activities:
Support OSD-73: French version of demo server not displaying in French
Support Acadys IT company for Djibouti possible implementation
Release activities:
openIMIS user documentation in French

## Slide 3: Time budget available
Remaining time: 69 days => 28.75% (was 84 days => 35.00% last month)

## Slide 4: Future activities
Release management:
Testing the openIMIS Docker installation on Windows Server
Continue the developer/implementor documentation on the modular architecture
Continue the test cases specification and test data
Specification and code integration:
Continue integration of Exact’s openIMIS repository into the official one
Integrate TZ developers into openIMIS Developers Committee
Localisation:
tweak the French translation (demo and documetation)
Support:
* feasibility study in Djibouti planned from the 22/02

## Slide 5: Maintenance and Support
Dragos Dobre, Patrick Delcroix, Kamil Madej