## Slide 1: Maintenance and Support Project
February 2020
Activity Report

## Slide 2: February 2020 activities
Support activities:
OSD-77: Display issues after session timeout on demo server – Escalated
OSD-78: Installing Web App (access to the EventLog registers) – Waiting for customer
OSD-79: If the enrolment officer is created with a weak login, no error is shown but the EO is not created – Escalated: OP-126 – In review
OSD-80: Host not found in upstream "ibackend:8000“ - Waiting for customer
OSD-81: Frontend modules not working – Waiting for support
Release activities:
Planning
Bug fixes and code integration
Tests
Other activities:
Support Acadys IT company for Djibouti possible implementation
Feasibility mission in Djibouti

## Slide 3: Time budget available
Remaining time: 46 days => 19.17%

## Slide 4: Future activities
Release management:
April 2020 release
Testing the openIMIS Docker installation on Windows Server
Continue the developer/implementor documentation on the modular architecture
Specification and code integration:
Continue integration of Tanzania’s openIMIS repository into the official one
Localisation:
Tweak the French translation (demo and documetation)

## Slide 5: April 2020 release activities

## Slide 6: Released components
Components (main upgrades) | Components version | Dependency / Compatibility
Modular FE (Claim, Health Facilities, Location) | 1.1.0 | Modular Back End 1.1.0
Modular BE (Claim, Health Facilities, Location, FHIR) | 1.1.0 | Database 1.4.1
Legacy Web Application | 1.4.1 | Database 1.4.1
Database | 1.4.1 | Database 1.4.1
Docker package |  | 

## Slide 7: Maintenance and Support