## Slide 1: Maintenance and Support Project
March 2020
Activity Report

## Slide 2: March 2020 activities
Support activities:
OSD-78: Installing Web App (access to the EventLog registers) – Resolved
OSD-79: If the enrolment officer is created with a weak login, no error is shown but the EO is not created – Resolved
OSD-80: Host not found in upstream "ibackend:8000“ - Waiting for customer
OSD-81: Frontend modules not working – Resolved
OSD-83: Problems moving claims to Valuated state – Resolved
OSD-84: Installation of openIMIS REST API services - Waiting for customer
OSD-85: Unable to login in demo – Resolved
OSD-86: Mapping of fields in different resources - Waiting for customer
Maintenance activities:
Policies mobile app customization:
  URL in file in memory and/or build variants (call on 09/04)
  Lokalize integration with GitHub

## Slide 3: March 2020 activities
Release activities:
Docker script for Windows image
Bug fixes and code integration
Update release instance
Test data and manual tests
Other activities:
Start working with 2 bachelors students from University of Basel
  FHIR R4 integration into FHIR module (call on 02/04)
  DB migration to PostgreSQL (call on 16/04)

## Slide 4: Time budget available
Remaining time: 20 days => 8.33%

## Slide 5: Future activities
Release management:
April 2020 release
Testing the openIMIS Docker installation on Windows Server
Continue the developer/implementor documentation on the modular architecture
Specification and code integration:
Continue integration of Tanzania’s openIMIS repository into the official one
Integrate Nepal features into legacy openIMIS

## Slide 6: Maintenance and Support