## Slide 1: Maintenance and Support Project
June 2020
Activity Report

## Slide 2: June 2020 activities
Support activities:
OSD-93: Link a policy to an insuree instead of a family so a family can be covered by policies from 2 members – Pending prioritization (Under review by Implementers committee)
OSD-94: The default Admin password isn't what reported in documentation - Closed
Support for Formal Sector development
Videos preparation for openIMIS Installation and Country Localization
Maintenance/Development activities:
PR on Database and Web Application
FHIR R4 review and mapping for Location and HealthcareService
Release activities:
Test cases definition with implementers

## Slide 3: Time budget available
Remaining time: 5 days => 2.00%

## Slide 4: Future activities
Support:
Q&A session for legacy openIMIS Web Application installation
Videos preparation for openIMIS Installation and Country Localization
Release management:
Continue the modular architecture installation guide
Work on mobile phone installation/customization wiki
Publish mobile applications to Google Play (Privacy Policy dependent)
Maintenance and development:
Clean the Docker stack and automate database deployment if missing
Integrate Nepal features into legacy openIMIS
Bug fixes

## Slide 5: openIMIS-AI project
FHIR R4 integration:
FHIR Location maps to only openIMIS Locations (4 levels composite)
FHIR HealthcareService maps openIMIS Health Facilities
AI input data model structure:
Wiki page: https://openimis.atlassian.net/wiki/spaces/OP/pages/1448542797
Limited to mapped fields
FHIR claim input data for AI research:
Looking for FHIR DB  complex solution (working with extensions)
Extracting the data as FHIR CSV files  easier and faster solution
Need Nepal database access

## Slide 6: Maintenance and Support