## Slide 1: Maintenance and Support
September 2020
Activity Report

## Slide 2: September 2020 activities (I)
Support:
OSD-103: Ibondo dispensary – Waiting for customer (duplicates OSD-102 - Cancelled)
OSD-104: French version of demo – In Progress
OSD-105: CNSS Djibouti > Pilote openIMIS > Format de données et structure de tables – Waiting for customer
OSD-106: CNSS Djibouti > Pilote openIMIS > Référentiels compatibles obligatoires et facultatifs – Waiting for customer
OSD-107: Implémentation du logiciel openIMIS – Waiting for customer
OSD-108: Creation of service cases for claiming – Pending Prioritization
OSD-109: Can you do a demo for our team here at RTI? – In Progress

## Slide 3: September 2020 activities (II)
Maintenance/Development:
PR on Legacy Components
Bug fixes
Release:
DHIS2 integration test

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
301 | 26 | 8.5%

## Slide 5: Future activities
Support:
Wiki and video preparation for openIMIS Installation and Country Localization
  Mobile Application installation
  Web Application Template customization (email and reports)
Maintenance and development:
Clean the Docker stack and automate database deployment if missing (E0)
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes
Release management:
October release
  Modular openIMIS:
    Insuree&Families module
    Claim module fixes
  Database

## Slide 6: Maintenance and Support