## Slide 1: Maintenance and Support
2 November 2020
Activity Report

## Slide 2: October 2020 activities (I)
Support:
OSD-104: French version of demo – Resolved
OSD-111: Standardized claims justification during review – Pending prioritization
OSD-112: Legacy openIMIS Installation default username and password doesn't work - Waiting for customer
OSD-113: Bulk imports of images - Waiting for customer
OSD-114: [JIRA] 📩 support@openimis.atlassian.net is ready - Closed
OSD-115: email sending issue – Waiting for customer
OSD-116: Spanish translation - Closed

## Slide 3: October 2020 activities (II)
Support:
Support call with Acadys for Djibouti implementation
Maintenance/Development:
PR on Legacy Components
Bug fixes
Software Development Workflow
Improvement of FHIR R4 module
Release:
DHIS2 integration test
Database release
User documentation update

## Slide 4: October 2020 Release
New features:
Claim History report
New Ready state of policies (linked to ePayment)
Claim restore/resubmit
Bugs and improvements:
See October 2020: Legacy version features and fixes epic
Database maintainability improved

## Slide 5: Software Development Workflow
Clear states and transitions
Improve communication
Facilitates releases

## Slide 6: Time budget available
Total days | Remaining days | Remaining percentage
240 | 240 | 100%

## Slide 7: Future activities
Support:
Wiki and video preparation for openIMIS Installation and Country Localization
  Mobile Application installation
  Web Application Template customization (email and reports)
Maintenance and development:
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes
Release management:
October release
  Finalize User Documentation
  Release Web Application

## Slide 8: Maintenance and Support