## Slide 1: AI-based Claim Categorization
11 January 2020
Dragos Dobre, Simona Dobre, Siddharth Srivastava

## Slide 2: Project timeline
Adjudication workflow
Data gathering and preparation
Implementation of the AI algorithm
openIMIS AI module development
openIMIS AI Claim Quality Monitor module development
openIMIS AI module User Acceptance Testing
Activity |  | Team | 2020 |  |  | 2021
 |  |  | Jun-Jul | Aug-Sep | Oct-Dec | Jan-Feb
Data gathering and preparation | AI input data model structure | Swiss TPH | X |  |  | 
 | FHIR claim input data for AI | Swiss TPH | X |  |  | 
 | Sanity check of the database | Swiss TPH |  | X |  | 
 | Process categorical data | Swiss TPH |  | X |  | 
 | Data normalization | Swiss TPH |  | X |  | 
Implementation of the AI algorithm | Al methods, model outputs and evaluation metrics | Swiss TPH |  |  | X | 
 | Development of the AI model | Swiss TPH |  |  |  | X
AI-based Claim Adjudication Process |  | Swiss TPH |  |  | X | 
openIMIS Claim-AI module development | Claim-AI module specification | Swiss TPH |  |  | X | 
 | Claim-AI module development | SolDevelo |  |  |  | X
 | Claim-AI module validation | Swiss TPH |  |  |  | X
openIMIS Claim-AI Quality Monitor module development | Claim-AI Quality Module specification | Swiss TPH |  |  | X | 
 | Claim-AI Quality Module development | SolDevelo |  |  |  | X
 | Claim-AI Quality Module validation | Swiss TPH |  |  |  | X
Module User Acceptance Testing | Installation of AI-based openIMIS on Nepal server | SolDevelo |  |  |  | X
 | Organization of the UAT | GIZ Nepal |  |  |  | X

## Slide 3: Use cases

## Slide 4: Claim-AI modules responsibilities
Claim-AI Quality Module | Claim-AI Module
Adds Medical Item/Service filter Listening for SubmitClaimMutation mutation Signal Update Claim to not be selected by reviewers Push FHIR R4 Claim to Claim-AI Receive FHIR R4 ClaimResponse Update Claim Status and ReviewStatus Reports claim adjudication misclassifications | Self containing API Accepts FHIR R4 Claim Bundle Replies with FHIR R4 ClaimResponse Bundle Prepares the data for the AI model Categorize the Claims (AI model execution)

## Slide 7: Activation methods
Event-based activation
  Based on signal_mutation_module_after_mutating on SubmitClaimMutation mutation
  Prepares the Claims for the Claim-AI adjudication processing (init json_ext)
  Push the Claims to Claim-AI module for the actual adjudication
Schedule Task activation
  Push the Claims prepared during Event-based activation to Claim-AI module
Based on module configuration

## Slide 8: Claim Review Search filters
Filter on Medical Item and/or Service
  Based on Medical Items/Service FE contribution
  Will be moved to Claim module
Filter on AI adjudicated claims
  Based on json_ext field
  Hide Claims not already categorized by AI (prepared Claims)
  Query search on json_ext developed in Core module

## Slide 9: Claim-AI Communication Protocol
WebSocket API
Request: FHIR R4 Claim Bundle with Contained Resources
Response: FHIR R4 ClaimResponse Bundle
Contained Resources developed in FHIR R4 module

## Slide 10: Claim-AI modules configuration
Claim-AI Quality module
  claim_ai_url: string
    URL of the openIMIS instance running Claim-AI module. Default: ""
  event_based_activation: boolean
    True if the checked Claims are sent to Claim-AI module immediately after check. Default: False
  page_limit: integer
    Maximum number of claims to be sent to Claim AI module (0: unlimited). Default: 0
  zip: boolean
    Whether the communication payload is compressed or not. Default: False
Claim-AI module
  authentication: [string]
    Authentication key list. Default: []
  zip: boolean
    Whether the communication payload is compressed or not. Default: False
  ai_model_file: string
    AI Model file name with full path. Default: ./ai_model.pkl

## Slide 11: Deployment architecture

## Slide 12: AI-based Claim Categorization
Dragos Dobre, Simona Dobre, Siddharth Srivastava