## Slide 1: Maintenance and Support
11 January 2020
Activity Report

## Slide 2: December 2020 activities
Support:
OSD-112: Legacy openIMIS Installation default username and password doesn't work - Waiting for customer
OSD-113: Bulk imports of images - Waiting for customer
OSD-115: email sending issue – Waiting for customer
OSD-120: Question about the translation system on OpenIMIS – Waiting for customer
OSD-122: Possibilité de personnalisation avancées – Waiting for customer
OSD-123: Demo server: Gateway time-out – Closed
Maintenance/Development:
New servers configuration
DHIS2 integration module contribution (not on T1)

## Slide 3: New servers configuration
Server 1 configuration
  Cent OS base system
  VMs:
    OPNsense for firewall
    Windows for DB and legacy openIMIS
    Linux Ubuntu with Docker for modular openIMIS
Server 2 configuration to do
  Same as S1 with replication?
  + Trainings, tests, project UAT?
Demo instance migrated
  REST API still to be migrated
  DB restore to be scheduled

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 219 | 91%

## Slide 5: Future activities
Support:
Wiki and video preparation for openIMIS Installation and Country Localization
  REST API and Mobile Application installation
Maintenance and development:
Servers configuration
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes

## Slide 6: Maintenance and Support