## Slide 1: Formal sector
Review meeting
GIZ. 574327-01706501-CRT
14th January 2021

## Slide 2: Agenda
Presentation of the contribution plan module (Deliverable 2.1)
  Contribution plan search
  Contribution plan card
  Contribution plan bundle search
  Contribution plan bundle card
Presentation of the policyholder module (Deliverable 1.1)
  Policyholder search
  Policyholder card
  PolicyholderInsuree Tab
Healthix support (Deliverable 4)

## Slide 3: Presentation of the contribution plan module
Contribution plan search
  https://modular.fs.swisstph-mis.ch/front/contributionPlans
  UC8.1 search
  UC8.2 add
  UC8.3 Update
  UC8.4 Delete
  UC8.5 :replace (no developed because it doesn’t bring value add add business complexity)
Contribution plan card

## Slide 4: Presentation of the contribution plan module
Contribution plan bundle search
  https://modular.fs.swisstph-mis.ch/front/contributionPlanBundles
  UC10.1 search
  UC10.2 add
  UC10.3 Update
  UC10.4 Delete
  UC10.5:replace
Contribution plan bundle card

## Slide 5: Presentation of the policyholder module
Policyholder search
  https://modular.fs.swisstph-mis.ch/front/policyHolders
  UC7.1 search
  UC7.2 add
  UC7.3 Update
  UC7.4 Delete
Policyholder card

## Slide 6: Presentation of the policyholder module
Policyholder insuree search
  https://modular.fs.swisstph-mis.ch/front/policyHolders/policyHolder/e06dc1c0-99e9-486b-a95a-0814bdb18c8c
  UC1.1 search
  UC1.2 add
  UC1.3 Update
  UC1.4 Replace
  UC1.5 Delete
Contract tabs will come with contract module
User tabs will come with PolicyHolder Portal module

## Slide 7: Healthix support
Shell back-end module were provided end sept.
Direct support on requeston request
  3 meeting on FHIR module
  Replied to email, whatapp or phone questions
Review of the Healthix documents

## Slide 8: Next steps
Even if we ask for the acceptance of the module we will keep working on them:
  Fix defect when they will be detected
  Improvements (like restrict the CPB available for a given PH  UC11)
  Ensure compatibility with other modules
  Follow up with the community on how to add sub-menu in the admin menu