## Slide 1: Maintenance and Support
12 April 2021
Activity Report

## Slide 2: March 2021 activities
Support:
OSD-124: Data remaining on phone after sending – In progress
OSD-125  OSD-129: Issue creating Product – Resolved
OSD-126: Problem With RestApi Implementation – Closed
OSD-130: Change to new logo – In progress
OSD-131: Deployment – Waiting for customer
OSD-132  OSD-133: WebApp failed testcases – Resolved
OSD-134  OSD-140: Policies Mobile app failed testcases – In progress
Maintenance/Development:
Hotfix on DB
Bugfixes
PR reviews and integration
Release:
Implementers tests finished
Looking on bugs

## Slide 3: April 2021 Release
Modular Web Application:
Beneficiary Management modules: Insuree, Policy, Contribution, Payment
FHIR R4 module
Formal Sector modules
Claim-AI modules (?)
Claim-Batch module: calculating capitation payment report after batch run
Legacy Web Application:
Bug fixes
Claim restore
Call openIMIS BE Batch run (for capitation payment report)
Policies Mobile Application:
Bug fixes
Android 10 & 11 compatibility (in progress)

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 200 | 83%

## Slide 5: Future activities
Release:
April 2021 Release
Support:
Creation of Uzbekistan demo instance
Maintenance and development:
Servers configuration
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes

## Slide 6: Maintenance and Support