## Slide 1: Maintenance and Support
3 Mai 2021
Activity Report

## Slide 2: April 2021 activities
Support:
11 tickets updated, 9 related to test scenarios, 2 user request
  4 in progress
  2 cancelled
  4 resolved
  1 waiting for customer
Maintenance/Development:
45 tickets updated :
  1 cancelled
  1 in progress
  6 backlog
  38 in testing, UAT deployment or done
Release:
Feature freeze

## Slide 3: April 2021 Release
Modular Web Application:
Beneficiary Management modules: Insuree, Policy, Contribution, Payment
FHIR R4 module
Formal Sector modules
Claim-AI modules (?)
Claim-Batch module: calculating capitation payment report after batch run
Legacy Web Application:
Bug fixes
Claim restore
Call openIMIS BE Batch run (for capitation payment report)
Policies Mobile Application:
Bug fixes
Android 10 & 11 compatibility

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 200 | 83%

## Slide 5: Future activities
Release:
April 2021 Release packaging
Support:
Maintenance and development:
Bahmni docker
Automate rsync between server 1 and 2
Integrate Nepal features into legacy openIMIS (PR reviewed, new PR arrived)
Bug fixes

## Slide 6: Maintenance and Support