## Slide 1: openIMIS Shelf Readiness
7 June 2021
Project presentation

## Slide 2: Project Description
Term: 08.04.2021  31.12.2021
Parties:
Digital Square / PATH
Swiss TPH & SolDevelo & Bluesquare
Work Packages:
openIMIS FHIR Module
Packaging and Installation
Community Engagement:
OpenHIE DevOps community
openIMIS communities

## Slide 3: WP1. openIMIS FHIR Module
Objectives (activities):
FHIR release four (R4) integration  30.09.2021
  Develop missing resources (ex. Contract, Enrolment Officer)
FHIR R4 extensions development  30.09.2021
  FHIR R4 extensions development (ex. insuree details)
  openIMIS extensions development (ex. medication form and amount)
FHIR Authentication and Authorization  30.06.2021
  JWT authentication management
openIMIS FHIR Quality Assurance  30.09.2021
  Develop tests for the FHIR REST API
openIMIS FHIR module documentation  31.12.2021
  openIMIS FHIR IG
  Document interoperability data exchange workflows

## Slide 4: WP2. Packaging and Installation
Objectives (activities):
Docker package improvement  30.06.2021
  Publish Docker compose that don't need other files on the computer (using GitHub context)
  Comply with Instant OpenHIE’s packaging/deployment strategy
Developer initialization script  31.12.2021
  facilitate the initialization of a ready to start openIMIS development environment

## Slide 5: Global architecture for mobile apps usecase

## Slide 6: openIMIS Shelf Readiness