## Slide 1: Maintenance and Support
7 June 2021
Activity Report

## Slide 2: May 2021 activities
Support:
OSD-124: Data remaining on phone after sending – Waiting for customer
OSD-130: Change to new logo – In progress
OSD-131: Deployment – Waiting for customer (managed by implementers)
OSD-134  OSD-140: Policies Mobile app failed testcases – In testing
OSD-141: Read csv file and save content to database using Graphql and Django framework – Waiting for customer
OSD-142: Problem with Rest Api code custumizations – Waiting for customer
Creation of Uzbekistan demo instance & participation to the demo meeting
Maintenance/Development:
Bugfixes
PR reviews and integration
Server 2 configuration
Release:
April 2021 Release finished

## Slide 3: April 2021 Release
Modular Web Application:
Beneficiary Management modules: Insuree, Policy, Contribution, Payment
FHIR R4 module
Formal Sector modules
Claim-AI modules
Claim-Batch module: calculating capitation payment report after batch run
Legacy Web Application:
Bug fixes
Claim restore
Call openIMIS BE Batch run (for capitation payment report)
Policies Mobile Application:
Bug fixes
Android 10 & 11 compatibility (in progress)

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 168 | 70%

## Slide 5: Future activities
Maintenance and development:
Servers configuration
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes & PR
Anniversary release:
Date to be decided
Updated mobile application & REST API
Formal Sector modules
FHIR R4 module

## Slide 6: Maintenance and Support