## Slide 1: Maintenance and Support
5 July 2021
Activity Report

## Slide 2: June 2021 activities
Support:
OSD-130: Change to new logo – In progress
OSD-141: Read csv file and save content to database using Graphql and Django framework – Waiting for customer
OSD-142+OSD-143: Problem with Rest Api code customizations – Waiting for customer
Maintenance/Development:
Bugfixes
PR reviews and integration
Server 2 configuration

## Slide 3: Time budget available
Total days | Remaining days | Remaining percentage
240 | 164 | 68%

## Slide 4: Future activities
Maintenance and development:
Servers configuration
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes & PR
Anniversary release:
Date to be decided
Updated mobile application & REST API
Formal Sector modules
Claim-AI modules
FHIR R4 module
DHIS2 ETL module

## Slide 5: Maintenance and Support