## Slide 1: openIMIS Shelf Readiness
6 September 2021
Activity Report

## Slide 2: WP1. openIMIS FHIR Module
Objectives (activities):
FHIR release four (R4) integration  30.09.2021
  Develop missing resources (ex. Contract, Enrolment Officer)
FHIR R4 extensions development  30.09.2021
  FHIR R4 extensions development (ex. insuree details)
  openIMIS extensions development (ex. medication form and amount)
FHIR Authentication and Authorization  30.06.2021
  JWT authentication management
openIMIS FHIR Quality Assurance  30.09.2021
  Develop tests for the FHIR REST API
openIMIS FHIR module documentation  31.12.2021
  openIMIS FHIR IG
  Document interoperability data exchange workflows

## Slide 3: WP2. Packaging and Installation
Objectives (activities):
Docker package improvement  30.06.2021
  Publish Docker compose that don't need other files on the computer (using GitHub context)
  Comply with Instant OpenHIE’s packaging/deployment strategy
Developer initialization script  31.12.2021
  facilitate the initialization of a ready to start openIMIS development environment

## Slide 4: FHIR R4 (integration, extensions, QA)
openIMIS FHIR R4 IG:
  https://openimis.github.io/openimis_fhir_r4_ig
GitHub openIMIS FHIR R4 IG:
  https://github.com/openimis/openimis_fhir_r4_ig
GitHub openIMIS FHIR R4 module:
  https://github.com/openimis/openimis-be-api_fhir_r4_py
Profiling and IG tools:
  SUSHI
  IG Publisher
Python FHIR library:
  FHIR® Resources (R4, STU3, DSTU2)

## Slide 5: FHIR R4 (integration, extensions, QA)
New profiles:
  OpenIMISInsurancePlan
  OpenIMISEnrolmentOfficerPractitioner
  OpenIMISEnrolmentOfficerPractitionerRole
  OpenIMISHealthFacilityOrganization
  OpenIMISContract (Informal Sector)
Removed profiles:
  OpenIMISCondition (Diagnosis)
Updated profiles:
  OpenIMISActivityDefinition
  OpenIMISGroup
  OpenIMISLocation
  OpenIMISMedication
  OpenIMISPatient
  OpenIMISClaimAdministratorPractitioner
  OpenIMISClaimAdministratorPractitionerRole

## Slide 6: FHIR R4 (integration, extensions, QA)
Profiles to do:
  OpenIMISContract (Formal Sector)
  OpenIMISCoverageEligibilityRequest
  OpenIMISCoverageEligibilityResponse
  OpenIMISCommunicationRequest
  OpenIMISCoverage
  OpenIMISClaim
  OpenIMISClaimResponse
Code Systems:
  Diagnosis
  PatientEducationLevel
  PatientProfession
  PatientIdentificationType
  PatientContactRelationship
  GroupType
  GroupConfirmationType
  OrganizationLegalForm

## Slide 7: openIMIS Shelf Readiness

## Slide 8: Global architecture for mobile apps usecase