## Slide 1: Maintenance and Support
6 September 2021
Activity Report

## Slide 2: August 2021 activities
Support:
OSD-144: Demo server issues - database connection error – Resolved
OSD-145: Dedicated demo server for Malawi – Escalated
OSD-146: Improve multilinguality in openIMIS – Pending prioritization
Maintenance/Development:
Bugfixes
PR reviews and integration
Server 2 configuration
Malawi implementation fixes
Continuous Integration script for BE modules

## Slide 3: Time budget available
Total days | Remaining days | Remaining percentage
240 | 149 | 62%

## Slide 4: October 2021 Release
Components
Updated Web Application and DB
Updated mobile application & REST API
New migrated modules
Formal Sector modules
Claim-AI modules
FHIR R4 module
DHIS2 ETL module
Timeline
Activity | Dates
Feature freeze | 26.08
IT Testing | 26.08 -> 9.9
Bug fix and implementers testing | 15.09 -> 14.10
Final release candidate | 14.10
Release date | 27.10

## Slide 5: Future activities
Maintenance and development:
New Big-Data openIMIS instance installation
October 2021 release
Integrate Nepal features into legacy openIMIS (PR reviewed)
Bug fixes & PR

## Slide 6: Maintenance and Support