## Slide 1: Maintenance and Support
4 October 2021
Activity Report

## Slide 2: September 2021 activities
Support:
OSD-145: Dedicated demo server for Malawi – Escalated
OSD-146: Improve multilinguality in openIMIS – Pending prioritization
OSD-147: Security question from Zanzibar – In progress
OSD-148: Sql query takes too long to complete task. – Waiting for customer
OSD-149: Creating a claims using Claim module – Escalated
OSD-150: Rest API becomes slow after some transactions – Waiting for support

## Slide 3: September 2021 activities
Maintenance/Development:
Bug fixes
PR reviews and integration
Configuration on the modular on Server 2
Fix all issue of the SQL scripts
openIMIS npm and pip account (with BS and Purushotam)
Publish from GitHub for both FE/BE with openIMIS account
Malawi implementation fixes
Advanced Continuous Integration script for BE modules
Continuous Integration for the SQL server
¨Auto update of release instance every 4 hours

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 135 | 56%

## Slide 5: October 2021 Release
Components
Updated Web Application and DB
Updated mobile application & REST API
New migrated modules
  Users
  Medical Items and Services
  Pricelists
Formal Sector modules
Claim-AI modules
FHIR R4 module (still in dev under E0)
DHIS2 ETL module (still in dev)
Timeline
Activity | Dates
Feature freeze | 26.08
IT Testing | 26.08 -> 9.9
Bug fix and implementers testing | 15.09 -> 14.10
Final release candidate | 14.10
Release date | 27.10

## Slide 6: Future activities
Maintenance and development:
Finalize large data set openIMIS instance installation
October 2021 release
Generate large data set and train demo AI Model
Bug fixes & PR

## Slide 7: Maintenance and Support