## Slide 1: openIMIS Shelf Readiness
8 November 2021
Activity Report

## Slide 2: WP1. openIMIS FHIR Module
Objectives (activities):
FHIR release four (R4) integration  30.09.2021
  Develop missing resources (ex. Contract, Enrolment Officer)
FHIR R4 extensions development  30.09.2021
  FHIR R4 extensions development (ex. insuree details)
  openIMIS extensions development (ex. medication form and amount)
FHIR Authentication and Authorization  30.06.2021
  JWT authentication management
openIMIS FHIR Quality Assurance  30.09.2021
  Develop tests for the FHIR REST API
openIMIS FHIR module documentation  31.12.2021
  openIMIS FHIR IG
  Document interoperability data exchange workflows

## Slide 3: WP2. Packaging and Installation
Objectives (activities):
Docker package improvement  30.06.2021
  Publish Docker compose that don't need other files on the computer (using GitHub context)
  Comply with Instant OpenHIE’s packaging/deployment strategy
Developer initialization script  31.12.2021
  facilitate the initialization of a ready to start openIMIS development environment

## Slide 4: FHIR R4 (integration, extensions, QA)
openIMIS FHIR R4 IG:
  https://openimis.github.io/openimis_fhir_r4_ig
GitHub openIMIS FHIR R4 IG:
  https://github.com/openimis/openimis_fhir_r4_ig
GitHub openIMIS FHIR R4 module:
  https://github.com/openimis/openimis-be-api_fhir_r4_py
Profiling and IG tools:
  SUSHI
  IG Publisher
Python FHIR library:
  FHIR® Resources (R4, STU3, DSTU2)

## Slide 5: FHIR R4 (integration, extensions, QA)
FHIR Resource | openIMIS Entity | Status
Patient | Insuree | Updated
Group | Family | Updated
Location | Location | Updated
Organization | Health Facility | New
Organization | Policy Holder | Updated
ActivityDefinition | Medical Service | Updated
Medication | Medical Item | Updated
Contract | Policy | New
CoverageEligibilityRequest | Policy | Updated
CoverageEligibilityResponse | Policy | Updated
Coverage | Policy | Updated
FHIR Resource | openIMIS Entity | Status
Claim | Claim | Updated
ClaimResponse | Claim | Updated
CommunicationRequest | Claim | Updated
Communication | Feedback | New
Practitioner | Claim Administrator | Updated
Practitioner | Enrolment Officer | New
PractitionerRole | Claim Administrator | Updated
PractitionerRole | Enrolment Officer | New
InsurancePlan | Product | New
Condition | Diagnosis | Removed
HealthcareService | Health Facility | Removed

## Slide 6: FHIR R4 (integration, extensions, QA)
FHIR Code Systems
Diagnosis
PatientEducationLevel
PatientProfession
PatientIdentificationType
PatientContactRelationship
GroupType
GroupConfirmationType
OrganizationHFLegalForm
OrganizationPHLegalForm
OrganizationPHActivity

## Slide 7: openIMIS Shelf Readiness

## Slide 8: Global architecture for mobile apps usecase