## Slide 1: Maintenance and Support
8 November 2021
Activity Report

## Slide 2: October 2021 activities
Support:
OSD-145: Dedicated demo server for Malawi – Escalated
OSD-146: Improve multilinguality in openIMIS – Pending prioritization
OSD-147: Security question from Zanzibar – In progress
OSD-148: Sql query takes too long to complete task. – Waiting for customer
OSD-149: Creating a claims using Claim module – Escalated
OSD-150: Rest API becomes slow after some transactions – Waiting for customer
OSD-151: Mojaloop deployment guide using kubernetes – Waiting for customer
OSD-152: Front End Installation Error – Waiting for customer

## Slide 3: October 2021 activities
Maintenance/Development:
Bug fixes
PR reviews and integration
Finished the configuration on the modular on Server 2 and supported with performance issues
Added advanced Continuous Integration script for FE assembly
October 2021 Release
Close old OSD tickets
Formal Sector modules documentation

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 115 | 48%

## Slide 5: October 2021 Release
Components included:
Updated Web Application and DB
Updated mobile application & REST API
New migrated modules
  Users
  Medical Items and Services
  Pricelists
Formal Sector modules
Components not included:
FHIR R4 module (dependence on E0 project)
Claim-AI modules (dependence on FHIR R4)

## Slide 6: Future activities
Maintenance and development:
Generate large data set and train demo AI Model
Bug fixes & PR
Publish demo mobile apps on Google Play

## Slide 7: Maintenance and Support