## Slide 1: openIMIS Shelf Readiness
10 January 2021
Activity Report

## Slide 2: WP1. openIMIS FHIR Module
Objectives (activities):
FHIR release four (R4) integration  30.09.2021
  Develop missing resources (ex. Contract, Enrolment Officer)
FHIR R4 extensions development  30.09.2021
  FHIR R4 extensions development (ex. insuree details)
  openIMIS extensions development (ex. medication form and amount)
FHIR Authentication and Authorization  30.06.2021
  JWT authentication management
openIMIS FHIR Quality Assurance  30.09.2021
  Develop tests for the FHIR REST API
openIMIS FHIR module documentation  31.12.2021
  openIMIS FHIR IG
  Document interoperability data exchange workflows

## Slide 3: WP2. Packaging and Installation
Objectives (activities):
Docker package improvement  30.06.2021
  Publish Docker compose that don't need other files on the computer (using GitHub context)
  Comply with Instant OpenHIE’s packaging/deployment strategy
Developer initialization script  31.12.2021
  facilitate the initialization of a ready to start openIMIS development environment

## Slide 4: openIMIS FHIR module documentation
openIMIS FHIR R4 Implementation Guide (last build):
  https://openimis.github.io/openimis_fhir_r4_ig
GitHub openIMIS FHIR R4 IG (source):
  https://github.com/openimis/openimis_fhir_r4_ig
GitHub openIMIS FHIR R4 module (source):
  https://github.com/openimis/openimis-be-api_fhir_r4_py
Profiling and IG tools:
  SUSHI
  IG Publisher
Python FHIR library:
  FHIR® Resources (R4, STU3, DSTU2)

## Slide 5: Workflows Enrollment
Link
2 steps:
  Master Data synchronization
  Enrollment data synchronization

## Slide 6: Workflows Enquire
Link
2 steps:
  Master Data synchronization
  Enquiring (per Service and/or Item)

## Slide 7: Workflows Claiming
Link
2 steps:
  Master Data synchronization
  Claims synchronization

## Slide 8: Developer initialization script
BE Developer tools:
Create backend module skeleton in single command
Add GitHub files like workflows, gitignore
Fetch a module and install it from local directory
Fetch all modules and install them from local directories
Install modules from PyPI
Install all modules from PyPI
Create calculation backend module skeleton in single command
FE Developer tools:
Download from repository frontend module and build it locally in single command
Add github workflows files to the particular module
Fetch all modules and install them from local directories

## Slide 9: openIMIS Shelf Readiness