## Slide 1: Maintenance and Support
10 January 2021
Activity Report

## Slide 2: December 2021 activities
Support:
OSD-150: Rest API becomes slow after some transactions – Waiting for customer
OSD-151: Mojaloop deployment guide using kubernetes – Waiting for customer
OSD-152: Front End Installation Error – Waiting for customer
OSD-153: Issue on the on-double click to display the required information that is passed to the next page with the uuid – In progress
OSD-154: Mojaloop Adapter configurations details – Waiting for customer
OSD-155: Can the Formal Sector module be enabled in demo.openimis.org? – Resolved
OSD-156: Demo server is down – Resolved
OSD-157: Demo android app cannot retrieve master data – In progress

## Slide 3: November 2021 activities
Maintenance/Development:
Bug fixes
PR reviews and integration

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 93 | 38.75%

## Slide 5: Future activities
Maintenance and development:
Generate large data set and train demo AI Model
Publish demo mobile apps on Google Play
Bug fixes & PR

## Slide 6: Maintenance and Support