## Slide 1: Maintenance and Support
07 February 2022
Activity Report

## Slide 2: January 2022 activities
Support:
OSD-61: SNOMED-CT compliance – Pending Prioritization
OSD-153: Issue on the on-double click to display the required information that is passed to the next page with the uuid – In progress
OSD-154: Mojaloop Adapter configurations details – Waiting for customer
OSD-157: Demo android app cannot retrieve master data – In progress

## Slide 3: January 2022 activities
Maintenance/Development:
CI fixes – still in progress
Bug fixes
PR reviews and integration
Server installation/maintenance:
Demo and release server issues
Moojaloop sandbox
OpenHIM

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 84.5 | 35.20%

## Slide 5: Future activities
Maintenance and development:
Generate large data set and train demo AI Model
Publish demo mobile apps on Google Play
Bug fixes & PR
April 2022 Release
  Testing of modular version

## Slide 6: Maintenance and Support