## Slide 1: Maintenance and Support
2 May 2022
Activity Report

## Slide 2: April 2022 activities
Support:
OSD-169: FRONT-END LOGIN ERROR – Waiting for customer
OSD-170: Authentication failure – Waiting for customer
OSD-171: Error after installing requirements.txt in python – Cancelled
OSD-172: Installation problem – Waiting for customer
OSD-173: Bulk Import Insuree – Waiting for customer
OSD-174: Unable to run OpenIMIS – Waiting for customer
OSD-175: Support Ubuntu – Waiting for customer
OSD-176: Front End not working – Waiting for customer
OSD-177: openIMIS Localization – Waiting for customer
OSD-178 (OMT-304): Double Insurance Number – To Do
OSD-179: Demo server version display (currently 1.3.0) – Waiting for customer

## Slide 3: April 2022 activities
Maintenance/Development:
Bug fixes
PR reviews and integration
Server installation/maintenance:
Mojaloop installation attempt

## Slide 4: April 2022 Release
New modules migrated (Bluesquare)
Full modular WebApp version
New DB repository structure
New FHIR R4 module
New Payment Layer modules
Fixes in legacy WebApp
Fixes in mobile applications
Testing done
  246 issues reported and checked
  42 issues to be fixed (Issues list)

## Slide 5: Time budget available
Total days | Remaining days | Remaining percentage
240 | 40 | 16.66%

## Slide 6: Future activities
Maintenance and development:
Generate large data set and train demo AI Model
Publish demo mobile apps on Google Play
  Issue on MANAGE_EXTERNAL_STORAGE permission
Bug fixes & PR
Release:
April 2022 Release
  Bug fixing
  Building and publishing components

## Slide 7: Maintenance and Support