## Slide 1: Maintenance and Support
4 July 2022
Activity Report

## Slide 2: June 2022 activities
Support:
OSD-180: ERROR 404 – Waiting for customer
OSD-181: 400 Bad Request – Resolved
OSD-182: Old logo still in use – Resolved
OSD-183: errors in visual studio – Waiting for customer
OSD-184: error in docker installation – Waiting for customer
OSD-185: Installation Clarification – Waiting for customer
OSD-186: Configuration backend – Waiting for customer
OSD-187: Could not find a version that satisfies the requirement channels~=3.0.3 – Cancelled (duplicate)
OSD-188: Custom Modules Not Displaying – Waiting for customer
OSD-189: HOW TO ACCESS DOCKER CODE – Waiting for customer
OSD-190: PATIENT IDENTIFICATION USING FINGERPRINT – Canceled (won’t do)
OSD-191: errors in web app VB – Waiting for customer

## Slide 3: June 2022 activities
Maintenance/Development:
Bug fixes
PR reviews and integration
Server installation/maintenance:
Upgraded logo and version
Documentation

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
240 | 17 | 7%

## Slide 5: Future activities
Maintenance and development:
Code customization with Docker implementation
Documentation and video tutorials
Generate large data set and train demo AI Model
Publish demo mobile apps on Google Play
Bug fixes & PR

## Slide 6: Maintenance and Support