## Slide 1
openIMIS
Gumzo ya Mwezi 01/08/2022

## Slide 2: July 2022
Database port
  Extracts and other less common sections ported
  List of Stored Procedures: https://docs.google.com/spreadsheets/d/18XxbBsPXvHrq7Enu7Bj02WpE1GiIaslNP1aMK6ECQcU/edit?usp=sharing
Extracts
  Missing extracts being finalized (enrollments/feedbacks/renewals/claims)
  Rewritten in Python and AES support
Implementations
  The Gambia: slowly starting
  Niger: upgrade and wider deployment (mobile apps !)

## Slide 3: August 2022 plan
PostgreSQL performance testing
PostgreSQL integration test scripts
Extracts testing (needs fully functional mobile apps)
Main translations and UI fixes
Documentation (modules wiki, code and more)
Contract ends mid August. We’ll stay involved with our various implementations.
Eric on holiday from Aug 12. Reachable in case of emergency.

## Slide 4: Bluesquare team
Eric Darchis Lead Senior Dev
Quentin Gérôme Senior Dev
Laure Pontis PM
General discussion and exchanges => openimis-implementers-committee@googlegroups.com openimis-developers-committee@googlegroups.com
Feedback on mocks/testing => Wiki https://openimis.atlassian.net/wiki/home
All other => PM (Laure) lpontis@bluesquarehub.com

## Slide 5: Thank you!