## Slide 1: Maintenance and Support
3 October 2022
Activity Report

## Slide 2: September 2022 activities
Support:
OSD-218 - OPENIMIS WEBAPP VS 2022 – Waiting for customer
OSD-219 - Issue with enrollment officer accounts and enrollment – Closed
OSD-220 - Password required when making edit to a user – Closed
OSD-221 - Problem when creating enrollment officer and claim admins – Escalated
OSD-222 - Error on Beneficiary sync – Closed
OSD-223 - Claim Admin visible to create a Claim but attached HF is not visible (deleted?) – Escalated
OSD-224 - User creation - link between health facility and districts – Escalated
Legend: Service request – Feature request - Bug

## Slide 3: September 2022 activities
Support:
OSD-225 - creation of a service/item - double codes – Escalated
OSD-226 - Rejection codes – Waiting for customer
OSD-227 - Creating enrollment officer – Escalated
OSD-228 - Claim creation - insuree last visit – Escalated
OSD-229 - Currency Change – Waiting for customer
OSD-230 - Entering a claim - no active policy – Escalated
OSD-231 - Main Diagnosis – Waiting for customer
Legend: Service request – Feature request - Bug

## Slide 4: August 2022 activities
Maintenance/Development:
Bug fixes
PR reviews and integration
Documentation
Developers documentation from code

## Slide 5: October 2022 Release
Checklist: https://openimis.atlassian.net/wiki/spaces/OP/pages/3312615490/Checklist+for+Release+2022-10
Freeze:
Assemblies freeze done
Modules freeze in progress
Main changes:
Reporting support
PostgreSQL support
  Docker support required
  Release instance to be upgraded
Insuree self registration portal (dedicated module)
User Acceptance Testing:
Managed by Saurav and supported by Implementers
AeHIN, Nepal and Tanzania testers

## Slide 6: Time budget available
Total days | Remaining days | Remaining percentage
150 | 121 | 80.66%

## Slide 7: Future activities
Maintenance and development:
Docker for PostgreSQL
Documentation and video tutorials
Generate large data set and train demo AI Model
Publish demo mobile apps on Google Play
Bug fixes & PR

## Slide 8: Maintenance and Support