## Slide 1: Maintenance and Support
7 November 2022
Activity Report

## Slide 2: October 2022 activities
Support:
OSD-236 - Install openimis on windows 11 - Waiting for customer
OSD-211 - Creating Medical Item - Resolved
OSD-236 - Dockerbuild failed - Resolved
OSD-223 - HF not visible when claim admin selected - Escalated -> in progress OP-857
OSD-835 - User Login - Resolved
OSD-233 - Support to make OI functionnal - Waiting for customer (meeting proposed)
OSD-232 - ReportBro: blank page on reports - Waiting for customer
Legend: Service request – Feature request - Bug

## Slide 3: Octobre 2022 activities
Maintenance/Development:
Bug fixes
Release branching
Docker updates
PGSQL instance trials - Docker for PostgreSQL
Documentation
docker install wiki page and github

## Slide 4: October 2022 Release
Checklist: https://openimis.atlassian.net/wiki/spaces/OP/pages/3312615490/Checklist+for+Release+2022-10
Freeze:
Assemblies freeze done
Modules freeze done
Release server up
UAT testing started
Main changes:
Reporting support
PostgreSQL support
  Docker support required
  Release instance to be upgraded
Insuree self registration portal (dedicated module - REMOVED)
User Acceptance Testing:
Managed by Saurav and supported by Implementers
AeHIN, Nepal and Tanzania testers

## Slide 5: Time budget available
Total days | Remaining days | Remaining percentage
150 | 110* | 73.33%

## Slide 6: Future activities
Maintenance and development:
Documentation (Done early Nov)
Generate large data set and train demo AI Model
Publish demo mobile apps on Google Play
Bug fixes & PR

## Slide 7: Maintenance and Support