## Slide 1: Maintenance and Support
9 January 2023
Activity Report

## Slide 2: December 2022 activities
Support:
OSD-248 - Installation issues - WfC
OSD-249 - Rejection code search filter - Prioritisation
OSD-247 - Translation to Spanish - WfC
OSD-246 - Mobile sync in Niger that seems to come from Unicode character - Resolved
OSD-245 - Running RestAPI on IIS - WfC
OSD-176 - Front End not working - Resolved
Legend: Service request – Feature request - Bug

## Slide 3: November 2022 activities
Maintenance/Development:
Bug fixes
PR reviews and integration
Documentation

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
150 | -- | --%

## Slide 5: Future activities
Maintenance and development:
Documentation and video tutorials
Generate large data set and train demo AI Model
Updating outdated wiki pages
Bug fixes & PR

## Slide 6: Maintenance and Support