## Slide 1: Maintenance and Support
March 6, 2022
Activity Report

## Slide 2: February 2023 activities
Support:
OSD-256 - psycopg2.errors.UndefinedTable – Resolved
OSD-257 - Not able to complete the setup of the openIMIS backend. – Waiting for customer
OSD-258 - https://demo.openimis.org/front/policy/policy error – Waiting for customer
OSD-259 - https://demo.openimis.org/front/policy/policy error when select product option – Waiting for customer
OSD-260 - Starting Open MIS Back End - Python – Waiting for customer
OSD-261 - Front End Breaking – Waiting for customer
OSD-262 - Data error : Server returned data error status – Waiting for customer
Legend: Service request – Feature request - Bug

## Slide 3: February 2023 activities
Maintenance/Development:
Bug fixes*
PR reviews
* Funded by Tanzania’s implementation

## Slide 4: Time budget available
Total days | Remaining days | Remaining percentage
150 | 58 | 38%
No budget left for SolDevelo

## Slide 5: Future activities
Maintenance and development:
Documentation and video tutorials
Generate large data set and train demo AI Model
Bug fixes & PR
Release management
April 2023 release

## Slide 6: April 2023 Release

## Slide 7: Maintenance and Support