## Slide 1: openIMIS & CORE-MIS
Developer Onboarding
2023-03-28

## Slide 2: Background
CORE-MIS: social protection management software from the WorldBank: (https://core-mis.org/)
Joint feasibility workshop in September 2022
Agreement to join forces signed last year
Aim: migrate CORE-MIS functionality to openIMIS
Distribution: not yet specified

## Slide 3: Roadmap to Joint Product & Initiative
Maintenance & Support
Technical
Implementation
Governance
Communication
Community
openIMIS
new *MIS
Year 1 (start: Jan 2023)
Year 2
new *MIS
Added Features
Migrate Country 1
Migrate Country 2
Migrate Country 3
New Country 1
New Country 2
New Country 3
Grant
License
Governance Structure
Announce
Branding (name, logo ..)
Demo
Community Expansion
core-MIS
*Status: Sep 2022

## Slide 4: Timeline
2023 (start: Jan 2023)
2024
Contracts
WB-GIZ EFO
WB-GIZ EFO Extension
Software maintenance
carry over?
Migration
Software Maintenance
Development (new features …)
Releases
23-04
23-10
24-04
24-10
Merger
specific
General
Milestones
23-04
WB Spring Mtg
23-10
WB Fall Mtg
23-06
oI Comm Mtg.
GIZ New project phase
Release incl. CoreMIS features

## Slide 5: Coordination & Community
  Among the core (sub)teams
    General (project management) – bi-weekly for the start, can be adjusted as needed
    Regular “deep dive” Devs – weekly (start: 2023-04-04 09:00 UTC)
    Communications
  Regular standing weekly community calls (IC / DC etc.)
    Introduce/explain CORE-MIS to openIMIS IC during monthly Bhela (22. Feb.), regular updates in the following
    Developer calls (weekly, Gumzo monthly)
  In person developers workshop: 2023-05-08 – 2023-05-12
  Community meeting in Cameroon (June 2023)
  Intro among WB team and funders

## Slide 6: Development
WB: steering of the development:
  e.g. migration strategy, definition of sprints, instructing developers, test cases, testing …
GIZ: moderation and integration into community structures
Next:
  Alignment of objects
  Agile workflow
  Co-working platforms
  Assembly line

## Slide 7: Several modules are already available and more are being developed

## Slide 8: openIMIS Modules & Functionalities
Beneficiary Management
Contract Management
Product Management
Premium Management
Provider Management
Claim Management
Accounting
insuree/family
insuree batch
contract
policy
policy holder
product
medical
contribution plan
Interoperability
Customization
Technical Administration
Core
contributions
payer
policy notification
medical pricelist
health facility
claim
claim batch
claim AI
invoice
payment
authentication
user & roles
GEO location
language packs
calculations
FHIR 3
FHIR 4
ETL (DHIS2)
reports
AI services
tools, home, …
+ mobile apps

## Slide 9: Objects to Migrate
(don’t nail me down on this)
Groups
Individuals
Benefit Schemes
Benefit Assessment
Targeting
Assessment Data
Payment / Benefit
Data
openIMIS features
CORE-MIS features

## Slide 10: Migration of Features
now
intermediary
future ?
Branding
Packaging / Distribution
Functionalities
Technical Platform

## Slide 11: Proposal: Agile Workflow
2023 (start: Jan 2023)
2024
Dev. Contracts
Project Phase 2020 -2023
Project Phase 2023 -2025
Maintenance
carry over?
Migration
Maintenance
Development
Sprints
Releases
23-04
23-10
24-04
24-10
REST-API, Reports

## Slide 12: Assembly Line: openIMIS Sandbox
Application / Line | Feature [Develop] | Develop [Integration] | Release [Quality Assurance] | Demo [Demo] | Training [Training]
github branches | Feature | develop | release | main | main
used for | development / developer test | integration test | user acceptance test | current stable | customized demos / trainings
Status | only local | online | online | online | on demand
Packages |  | openIMIS (DHIS2) OpenHIM MIFOS CORE-MIS | openIMIS (DHIS2) (CORE-MIS) | openIMIS (DHIS2) (CORE-MIS) | on demand
on demand
Deployment
https://openimis.atlassian.net/wiki/spaces/OP/pages/3219128428/Sandbox+Landscape

## Slide 13: Platforms
Homepage
Wiki
Forum
Document Share
Chatgroup
Service Desk
Issue Tracker
Code repository
Internationalization
Demo Server
Documentation
Next call: Agreement on the base set of tools/platforms for coordination, joint work etc

## Slide 14: Project Links in the Wiki
Project landing page
  partner page CORE-MIS
  partner page SolDevelo
  Partner page WorldBank (2B done)
Developers Hall of Fame