## Slide 1: CORE-MIS to openIMIS Migration
Developer Workshop 2024
2024-01-22

## Slide 2: Agenda
Current Roadmap
Solution Building
Overview, Scoping & Monitoring
Rest of the workshop:

## Slide 3: Current Roadmap

## Slide 4: Current Roadmap
2023
2024
Dev. Contracts
Project Phase 2020 -2023
Project Phase 2023 -2025
Maintenance
CORE-MIS Migration
Maintenance
Sprints
Releases
23-04
23-10
24-04
24-10
REST-API, Reports
CORE-MIS Migration
today

## Slide 5: Community Integration
Mandatory: Weekly CORE-MIS deep dive (Tuesday)
Mandatory: Weekly developers call (Thursday)
Mandatory: Monthly Gumzo (First Monday of the week)
Mandatory: Focused Developers Workshop (week of Jan. 22nd 2024)
Optional: General weekly deep-dive (Thursday)
Optional: Weekly implementers call (Wednesday)
Proposed: Daily energizer (15 minutes)
Proposed: regular work calls







## Slide 6: Enable Solution Building

## Slide 7: Additional QA Layer
Developing
Technical
QA
CORE-MIS Migration
CORE-MIS Migration
2023
2024
Dev. Contracts
Project Phase 2020 -2023
Project Phase 2023 -2025
Sprints
Releases
23-04
23-10
24-04
24-10
REST-API, Reports
Maintenance
Maintenance
Bug-Fixing
Sandboxing
Application
QA
Solution Building

## Slide 8: Release of Solution Bundles
openIMIS Releases
24-04
24-10
25-04
25-10
Solution releases of
Solution Bundles
“powered by openIMIS”
whenever they are ready / needed
2024
2025
Health Insurance
Social Beneficiary Register
Next Big Thing
CORE-MIS (Cash Transfer)

## Slide 9: openIMIS Solution Bundles
Beneficiary Management
Contract Management
Product Management
Premium Management
Provider Management
Claim Management
Accounting
insuree/family
insuree batch
contract
policy
policy holder
product
medical
contribution plan
Interoperability
Customization
Technical Administration
Core
contributions
payer
policy notification
medical pricelist
health facility
claim
claim batch
claim AI
invoice
payment
authentication
user & roles
GEO location
language packs
calculations
FHIR 3
FHIR 4
ETL (DHIS2)
reports
AI services
tools, home, …
+ mobile apps
Beneficiary Management
Contract Management
Product Management
Premium Management
Provider Management
Claim Management
Accounting
insuree/family
insuree batch
contract
policy
policy holder
product
medical
contribution plan
Interoperability
Customization
Technical Administration
Core
contributions
payer
policy notification
medical pricelist
health facility
claim
claim batch
claim AI
invoice
payment
authentication
user & roles
GEO location
language packs
calculations
FHIR 3
FHIR 4
ETL (DHIS2)
reports
AI services
tools, home, …
+ mobile apps
Social Beneficiary Register “powered by openIMIS”
CORE-MIS UCT “powered by openIMIS”

## Slide 10: Release Cycle with Solution Cycle
Solution configuration (technical 2do’s by SolDevelo)
with every openIMIS Release:
Create
Update
Package
Solution releases with independent release cycles?

## Slide 11: Architecture Vision
DHIS2
OpenMRS
oI Health
MojaLoop
MIFOS
OpenHIE / FHIR View
DCI View
oI CORE MIS
oI UBR
OpenCRVS
oI Farmer
OpenHIM
OpenHIM
oI Education
OpenSPP
Mandatory deliverable
Additional deliverable

## Slide 12: Scoping & Monitoring

## Slide 13: Identify WIP and completed Migrations
PROGRAMS
PROGRAM STAFF
Define Scope
Delivered
Doing
Targeted
Dropped
Individuals
2
1
3
4
5
6
7
8
9
10
11
12

## Slide 14: openIMIS Modules & Functions
Beneficiary Management
Contract Management
Product Management
Premium Management
Provider Management
Claim Management
Accounting
insuree/family
insuree batch
contract
policy
policy holder
product
medical
contribution plan
contributions
payer
policy notification
medical pricelist
health facility
claim
claim batch
claim AI
invoice
payment

## Slide 15: openIMIS Modules & Functions
Interoperability
Customization
Technical Administration
Core
authentication
user & roles
GEO location
language packs
calculations
FHIR 3
FHIR 4
ETL (DHIS2)
reports
AI services
tools, home, …
+ mobile apps

## Slide 16: Scope Monitoring
Functional Checklist (Excel Sheet Malike)
  Migrate to Google Docs in project directory
High Level Overview of Sprint Completion (table in new project page)



## Slide 17: Technical Monitoring
Overview of new / modified repositories
High-level object model (Patricks model – link?)
Overview of new / modified data base tables
  Distinction: core data model vs. custom data stores
Overview of new / modified technology choices
  Lightning
  Elastic search
  …

## Slide 18: Colour scheme
0
0
0
Dark 1
255
255
255
Light 1
79
75
76
Dark 2
169
167
168
Light 2
0
99
116
Accent 1
128
176
185
Accent 2
244
174
43
Accent 3
248
233
70
Accent 4
200
15
15
Accent 5
164
160
208
Accent 6
Chart: 
| Accent 1 | Accent 2 | Accent 3 | Accent 4 | Accent 5 | Accent 6
Farbe | 20 | 20 | 20 | 15 | 10 | 15