## Slide 1: Maintenance and Support Project
May 2019
Activity Report
Dragos Dobre, Patrick Delcroix, Kamil Madej

## Slide 2: May’s activities
Support activities:
One issue reported (OSD-50) and forwarded to the Implementers Committee
Issue tracking process updated
Maintenance activities:
French translation of openIMIS
Manual tests and several bugs reported
Updated the documentation
Specification writing for the security issues
Review and integration of SolDevelo’s developments on security issues (Tanzania project)
Release activities:
April 2019 release finished
Docker packaging for the legacy system
Demo database script available on develop branch on Github repository (will be released in October)

## Slide 3: Time budget available
Remaining time: 171 days => 71.25%

## Slide 4: Future activities
Release management:
Propose an extended version of the Gitflow to include country specific developments
Specification and code integration:
Formal sector RFC budgeting (cost and time)
Specification writing for the security issues
Review and integration of SolDevelo’s developments on security issues (Tanzania project)
Integrate Exact’s openIMIS repository into the official one
Localisation:
Test lokalise.co translation platform (includes glossary)
Packaging:
Docker image for legacy & new openIMIS
Other:
AeHIN’s country customization support & webinar (Tender 2)

## Slide 5: Maintenance and Support
Dragos Dobre, Patrick Delcroix, Kamil Madej