## Slide 1: Maintenance and Support Project
June 2019
Activity Report
Dragos Dobre, Patrick Delcroix, Kamil Madej

## Slide 2: June activities
Maintenance activities:
Update and fix bugs in documentation
Review and integrate SolDevelo’s developments on security issues (Tanzania project)
Test lokalise.co translation platform (includes glossary)
Release activities:
Docker packaging for the legacy system
Propose an extended version of the Gitflow to include country specific developments
Other activities:
Visit Tanzania implementation partners and developers
Present the new screen layouts to the local team

## Slide 3: Time budget available
Remaining time: 149 days => 62%

## Slide 4: Future activities
Release management:
Re-test integration of legacy openIMIS with new gateway with Docker
Specification and code integration:
Formal sector RFC budgeting (cost and time)
Specification writing for the security issues
Review and integration of SolDevelo’s developments on security issues (Tanzania project)
Integrate Exact’s openIMIS repository into the official one
Localisation:
Implement lokalise.co translation platform (includes glossary)
Other:
AeHIN’s country customization support & webinar (Tender 2)

## Slide 5: Maintenance and Support
Dragos Dobre, Patrick Delcroix, Kamil Madej