## Slide 1: Maintenance and Support Project
September 2019
Activity Report
Dragos Dobre, Patrick Delcroix, Kamil Madej

## Slide 2: September activities
Support activities:
Service Desk tickets: OSD-60 - Easy way to customize the mobile applications
  Specification available in OP-84 (not part of October release)
Tanzania mobile phone integration presentation (Presentation, Webinar)
Participation on Claim module review
Country localisation training/tutorial (under development – T2)
Test of SSRS (requires Windows credentials) and Metabase (no credentials, open source) on the demo server
Maintenance activities:
Review and integrate SolDevelo’s developments on security issues (Tanzania project)
Release activities:
Preparation of the October release
Test cases specification with Gherkin
Rework the install manual to separate it from user manual
  Installation manual included into the country localization training (main source)

## Slide 3: Time budget available
Remaining time: 121.75 days => 50.73%

## Slide 4: Future activities
Release management:
October 2019 release
Re-test integration of legacy openIMIS with new gateway with Docker
Update AR-IMIS Github repository and ReadTheDocs documentation
Continue the test cases specification and test data
Specification and code integration:
Review and integration of SolDevelo’s developments on security issues (Tanzania project)
Continue integration of Exact’s openIMIS repository into the official one
Localisation:
User documentation translation in French with DeepL
Other:
AeHIN’s country customization support, country localisation tutorial and webinar (Tender 2)
BaselHack (2-3 Nov 2019 in Basel, Switzerland)

## Slide 5: Maintenance and Support
Dragos Dobre, Patrick Delcroix, Kamil Madej