## Slide 1: Maintenance and Support Project
November 2019
Activity Report
Dragos Dobre, Patrick Delcroix, Kamil Madej

## Slide 2: November activities
Support activities:
Support OSD-66: Why most of the menu is disabled in offline mode?
Release activities:
Working on the October release
Test cases specification with Gherkin
LOTS of tests

## Slide 3: October release
Web Services deprecated => replaced by the REST API
REST API v1.0.0
  Improved security
  Integrates the Web Services and ePayment base module (implemented in Tanzania)
Policies mobile app v2.0.0
  Connects to REST API
  ePayment capabilities: request for control numbers
Claims mobile app v2.0.0
  User interface based on Policies mobile app
  New features: online synchronisation, enquire
Web application v1.4.0
  New security features: UUID
  ePayment capabilities: payments listings
Database v1.4.0
  New tables for payment module
  Added UUID fields
  Languages allows ISO format (ex. fr_FR)

## Slide 4: Time budget available
Remaining time: 92 days => 38.33%

## Slide 5: Future activities
Release management:
Finish October 2019 release
  Documentation
  Testing
Continue the test cases specification and test data
Specification and code integration:
Continue integration of Exact’s openIMIS repository into the official one
Integrate Exact developers into openIMIS Developers Committee
Localisation:
User documentation translation in French with DeepL

## Slide 6: Maintenance and Support
Dragos Dobre, Patrick Delcroix, Kamil Madej